FastNetMon Advanced GUI

Code Review — Fix Todo List

Generated: March 2026  |  14 items across 4 priority tiers

This document captures all identified issues from the code review of the Fastnetmon-GUI-main repository, organized by priority. Each item includes the specific file(s) affected, a description of the problem, and drop-in code to fix it.

# Summary

| # | File(s) | Severity | Category | Est. Time |
| --- | --- | --- | --- | --- |
| 1 | index.js, auth.js, middleware/auth.js | 🔴 Critical | Security | 15 min |
| 2 | app.js | 🔴 Critical | Security | 10 min |
| 3 | app.js | 🔴 Critical | Security | 10 min |
| 4 | app.js | 🔴 Critical | Security | 10 min |
| 5 | routes/servers.js, proxy.js, new lib/encrypt.js | 🔴 Critical | Security | 45 min |
| 6 | db.js | 🔴 Critical | Security | 2 min |
| 7 | pages/Servers.tsx | 🟠 High | Bug | 30 min |
| 8 | pages/Mitigation.tsx | 🟠 High | Bug | 20 min |
| 9 | pages/Mitigation.tsx | 🟠 High | Bug | 10 min |
| 10 | pages/Mitigation.tsx, main.tsx | 🟡 Medium | UX | 15 min |
| 11 | pages/Dashboard.tsx | 🟡 Medium | UX | 20 min |
| 12 | backend/package.json | 🟢 Low | Cleanup | 2 min |
| 13 | All pages, new types/fnm.ts | 🟢 Low | Quality | 60 min |
| 14 | docker-compose.yml, frontend Dockerfile | 🟢 Low | Config | 20 min |

Items 1–6 are the ones to fix before deploying anywhere outside a firewalled lab network. Items 7–9 are next because a misclick on item 8 has real operational consequences. Everything else is polish.

# 🔴 CRITICAL — Security

## 1. Hardcoded JWT Secret Fallback

Files: backend/src/index.js  |  backend/src/middleware/auth.js  |  backend/src/routes/auth.js

The fallback string 'super-secret-key' is publicly visible to anyone who reads the repo. If no environment variable is set the JWT signing key is essentially known, meaning anyone can forge valid tokens.

Step 1 — Add a startup guard in index.js (before app.listen):

// backend/src/index.js if (!process.env.JWT_SECRET) { console.error('FATAL: JWT_SECRET is not set. Refusing to start.'); process.exit(1); }

Step 2 — Remove the fallback from auth middleware:

// backend/src/middleware/auth.js — line 7 // BEFORE: jwt.verify(token, process.env.JWT_SECRET ¦¦ 'super-secret-key', ...) // AFTER: jwt.verify(token, process.env.JWT_SECRET, ...)

Step 3 — Remove the fallback from the login route:

// backend/src/routes/auth.js — line 14 // BEFORE: process.env.JWT_SECRET ¦¦ 'super-secret-key' // AFTER: process.env.JWT_SECRET

Step 4 — Update docker-compose.yml to require it at startup:

# docker-compose.yml environment: - JWT_SECRET=${JWT_SECRET:?JWT_SECRET must be set in .env}

Create a .env.example at the repo root:

JWT_SECRET=replace-with-output-of: openssl rand -hex 32

## 2. Wide-Open CORS Policy

File: backend/src/app.js — line 18

app.use(cors()) with no configuration allows any origin to make credentialed requests to the backend. On a network-accessible deployment this means any website a logged-in user visits could query your FNM data.

// backend/src/app.js // BEFORE: app.use(cors()); // AFTER: const allowedOrigins = process.env.CORS_ORIGIN ? process.env.CORS_ORIGIN.split(',') : ['http://localhost:8080']; app.use(cors({ origin: (origin, callback) => { if (!origin ¦¦ allowedOrigins.includes(origin)) { callback(null, true); } else { callback(new Error(`CORS: origin ${origin} not allowed`)); } }, credentials: true, }));

Add CORS_ORIGIN to docker-compose.yml environment:

- CORS_ORIGIN=http://your-gui-hostname:8080

## 3. Content Security Policy Disabled

File: backend/src/app.js — line 15

contentSecurityPolicy: false disables a major XSS protection layer with no documented reason. Re-enabling it with a reasonable policy costs almost nothing.

// backend/src/app.js // BEFORE: app.use(helmet({ contentSecurityPolicy: false })); // AFTER: app.use(helmet({ contentSecurityPolicy: { directives: { defaultSrc: ["'self'"], scriptSrc: ["'self'"], styleSrc: ["'self'", "'unsafe-inline'"], // Tailwind inline styles imgSrc: ["'self'", 'data:'], connectSrc: ["'self'"], fontSrc: ["'self'"], objectSrc: ["'none'"], frameSrc: ["'none'"], }, }, }));

## 4. No Rate Limiting on Login Endpoint

File: backend/src/app.js

The /api/auth/login endpoint has no brute-force protection. An attacker can try unlimited username/password combinations.

Install: npm install express-rate-limit

// backend/src/app.js — add near top with other requires const rateLimit = require('express-rate-limit'); const loginLimiter = rateLimit({ windowMs: 15 * 60 * 1000, // 15 minutes max: 20, // 20 attempts per window message: { error: 'Too many login attempts. Try again in 15 minutes.' }, standardHeaders: true, legacyHeaders: false, }); // Add before route registrations app.use('/api/auth/login', loginLimiter);

## 5. FNM Credentials Stored in Plaintext

Files: backend/src/routes/servers.js  |  backend/src/routes/proxy.js  |  new: backend/src/lib/encrypt.js

api_password is stored as plaintext in SQLite. Create a new encryption helper using Node's built-in crypto module, then encrypt on write and decrypt on read.

Create backend/src/lib/encrypt.js:

const crypto = require('crypto'); const ALGO = 'aes-256-gcm'; const KEY = Buffer.from(process.env.ENCRYPTION_KEY ¦¦ '', 'hex'); if (!process.env.ENCRYPTION_KEY ¦¦ KEY.length !== 32) { console.error('FATAL: ENCRYPTION_KEY must be 64-char hex string (32 bytes).'); process.exit(1); } function encrypt(text) { const iv = crypto.randomBytes(12); const cipher = crypto.createCipheriv(ALGO, KEY, iv); const enc = Buffer.concat([cipher.update(text, 'utf8'), cipher.final()]); const tag = cipher.getAuthTag(); return `${iv.toString('hex')}:${tag.toString('hex')}:${enc.toString('hex')}`; } function decrypt(stored) { const [ivHex, tagHex, dataHex] = stored.split(':'); const iv = Buffer.from(ivHex, 'hex'); const tag = Buffer.from(tagHex, 'hex'); const data = Buffer.from(dataHex, 'hex'); const decipher = crypto.createDecipheriv(ALGO, KEY, iv); decipher.setAuthTag(tag); return Buffer.concat([decipher.update(data), decipher.final()]).toString('utf8'); } module.exports = { encrypt, decrypt };

In servers.js POST handler — encrypt before saving:

const { encrypt } = require('../lib/encrypt'); // When inserting: store encrypt(api_password) instead of raw api_password

In proxy.js — decrypt before using:

const { decrypt } = require('../lib/encrypt'); // When reading: use decrypt(server.api_password) for the axios auth field

Add to docker-compose.yml and .env.example. Generate key with: openssl rand -hex 32

## 6. Verbose SQLite Logging in Production

File: backend/src/db.js — line 5

verbose: console.log logs every SQL query to stdout including queries that may contain sensitive data. Gate it to development only.

// backend/src/db.js // BEFORE: const db = new Database(dbPath, { verbose: console.log }); // AFTER: const db = new Database(dbPath, { verbose: process.env.NODE_ENV === 'development' ? console.log : undefined, });

# 🟠 HIGH — Functional Bugs

## 7. Edit Button on Servers Page is Non-Functional

File: frontend/src/pages/Servers.tsx

The editingServer state variable exists but nothing opens a dialog for it. The Edit2 icon button has no onClick handler wired up. This needs a mutation, a wired button, and an edit dialog.

Step 1 — Add the edit mutation near the other mutations (~line 51):

const editMutation = useMutation({ mutationFn: (data: { id: number; payload: any }) => api.put(`/servers/${data.id}`, data.payload), onSuccess: () => { queryClient.invalidateQueries({ queryKey: ['servers'] }); setEditingServer(null); }, });

Step 2 — Wire the Edit button onClick (~line 205):

// BEFORE: (no onClick) <Button variant="ghost" size="icon" className="text-slate-500 hover:text-indigo-600"> // AFTER: <Button variant="ghost" size="icon" className="text-slate-500 hover:text-indigo-600" onClick={() => { setEditingServer(server); setFormData({ name: server.name, host: server.host, api_port: server.api_port, api_login: server.api_login, api_password: '', // never pre-fill password }); }} >

Step 3 — Add a second Dialog that opens when editingServer !== null, with a form that calls:

editMutation.mutate({ id: editingServer.id, payload: formData })

Step 4 — Verify the backend has a PUT /:id route in routes/servers.js. Add it if missing:

router.put('/:id', (req, res) => { const { name, host, api_port, api_login, api_password } = req.body; // encrypt api_password if provided, update row db.prepare( 'UPDATE servers SET name=?, host=?, api_port=?, api_login=? WHERE id=?' ).run(name, host, api_port, api_login, req.params.id); res.json({ success: true }); });

## 8. No Confirmation Dialog Before Blackhole / FlowSpec Delete

File: frontend/src/pages/Mitigation.tsx

This is the most operationally dangerous issue. A single misclick on a Trash2 icon immediately lifts a blackhole on a production IP with no warning. Every delete action needs a confirmation step.

Step 1 — Add state for the pending delete:

const [pendingDelete, setPendingDelete] = useState<{ type: 'blackhole' ¦ 'flowspec'; uuid: string; label: string; } ¦ null>(null);

Step 2 — Replace direct onClick on both Trash2 buttons:

// Blackhole table Trash2 button (was line 255): // BEFORE: onClick={() => unblockMutation.mutate({ type: 'blackhole', uuid: bh.uuid })} // AFTER: onClick={() => setPendingDelete({ type: 'blackhole', uuid: bh.uuid, label: bh.ip })} // FlowSpec table Trash2 button (was line 328): // BEFORE: onClick={() => unblockMutation.mutate({ type: 'flowspec', uuid: fs.uuid })} // AFTER: onClick={() => setPendingDelete({ type: 'flowspec', uuid: fs.uuid, label: fs.destination_prefix })}

Step 3 — Add confirmation Dialog at the bottom of the JSX return:

<Dialog open={!!pendingDelete} onOpenChange={() => setPendingDelete(null)}> <DialogContent> <DialogHeader> <DialogTitle className="text-red-700">Confirm Removal</DialogTitle> </DialogHeader> <p className="text-slate-600 py-4"> Are you sure you want to remove the rule for{' '} <span className="font-mono font-bold">{pendingDelete?.label}</span>? This will immediately lift the block. </p> <DialogFooter className="gap-2"> <Button variant="outline" onClick={() => setPendingDelete(null)}> Cancel </Button> <Button variant="destructive" onClick={() => { if (pendingDelete) { unblockMutation.mutate({ type: pendingDelete.type, uuid: pendingDelete.uuid }); setPendingDelete(null); } }} > Yes, Remove Rule </Button> </DialogFooter> </DialogContent> </Dialog>

## 9. No IP Validation Before Blackhole Submit

File: frontend/src/pages/Mitigation.tsx

The Apply Blackhole button will send any string to the FNM API with no validation. Add a client-side check that gates the button and shows an inline error.

// Add helper near top of component: const isValidIpOrCidr = (value: string): boolean => { const ipRegex = /^(\d{1,3}\.){3}\d{1,3}(\/\d{1,2})?$/; if (!ipRegex.test(value)) return false; const ip = value.split('/')[0]; return ip.split('.').every(octet => parseInt(octet) <= 255); }; // Update the button disabled prop: // BEFORE: disabled={!ipToBlock ¦¦ blockMutation.isPending} // AFTER: disabled={!ipToBlock ¦¦ !isValidIpOrCidr(ipToBlock) ¦¦ blockMutation.isPending} // Add inline error hint below the Input: {ipToBlock && !isValidIpOrCidr(ipToBlock) && ( <p className="text-xs text-red-500 mt-1"> Enter a valid IP (1.2.3.4) or CIDR (1.2.3.0/24) </p> )}

# 🟡 MEDIUM — UX Issues

## 10. Replace All alert() Calls with Toast Notifications

Files: frontend/src/pages/Mitigation.tsx  |  frontend/src/main.tsx

There are 6 alert() calls in Mitigation.tsx. Native browser alert() blocks the thread, looks out of place, and provides a bad UX. Sonner is the toast library shadcn recommends and it integrates in minutes.

Install: npm install sonner

// frontend/src/main.tsx — add Toaster to root import { Toaster } from 'sonner'; // Inside your root render: <Toaster richColors position="top-right" />

In Mitigation.tsx, replace every alert() call:

import { toast } from 'sonner'; // blockMutation (line ~94): // BEFORE: onSuccess: () => { alert('IP successfully blackholed.'); } // AFTER: onSuccess: () => toast.success('IP successfully blackholed.'), onError: (err: any) => toast.error(`Failed to block IP: ${err.message}`), // flowSpecMutation (line ~109): onSuccess: () => toast.success('FlowSpec rule applied.'), onError: (err: any) => toast.error(`Failed to apply FlowSpec: ${err.message}`), // unblockMutation (line ~121): onSuccess: () => toast.success('Rule removed successfully.'), onError: (err: any) => toast.error(`Failed to remove rule: ${err.message}`),

## 11. Dashboard Only Shows First Active Server

File: frontend/src/pages/Dashboard.tsx — line 26

The multi-server value proposition is partially broken on the dashboard — it always locks to the first active server with no way to switch. Add a server selector that appears when more than one active server exists.

// Replace the useMemo on line 26 with state + useEffect: const [primaryServerId, setPrimaryServerId] = useState<number ¦ undefined>(undefined); React.useEffect(() => { if (activeServers.length > 0 && !primaryServerId) { setPrimaryServerId(activeServers[0].id); } }, [activeServers]); // Add server selector in the header, after the 'LIVE UPDATES' badge: {activeServers.length > 1 && ( <select className="text-sm border border-slate-200 rounded-md px-3 py-1.5 bg-white" value={primaryServerId} onChange={(e) => setPrimaryServerId(Number(e.target.value))} > {activeServers.map(s => ( <option key={s.id} value={s.id}>{s.name}</option> ))} </select> )}

# 🟢 LOW — Code Quality & Cleanup

## 12. Remove Dead sqlite3 Dependency

File: backend/package.json

The sqlite3 package is listed as a dependency alongside better-sqlite3 but is never imported or used anywhere. It adds install time and surface area for nothing.

cd backend && npm uninstall sqlite3

## 13. Replace TypeScript any Types

Files: frontend/src/pages/Dashboard.tsx  |  Mitigation.tsx  |  Settings.tsx  |  new: frontend/src/types/fnm.ts

TypeScript any is used extensively throughout the page components, which removes all the type-safety benefits. Create a central types file and replace the anys with proper interfaces.

Create frontend/src/types/fnm.ts:

export interface HostCounter { host: string; ip?: string; incoming_bytes: number; incoming_packets: number; outgoing_bytes: number; outgoing_packets: number; } export interface BlackholeRule { uuid: string; ip: string; created_at?: string; } export interface FlowSpecRule { uuid: string; destination_prefix: string; source_prefix?: string; protocols: string[]; source_ports?: number[]; destination_ports?: number[]; action_type: string; }

Then import and use these types in place of any throughout Dashboard.tsx, Mitigation.tsx, and Settings.tsx.

## 14. Fix docker-compose.yml VITE_API_URL for Multi-Host Deployments

Files: docker-compose.yml  |  frontend/Dockerfile

VITE_API_URL is hardcoded to http://localhost:5000/api. When this is baked into the frontend at build time, the app breaks on any machine other than the build host. Use a relative path instead and have nginx proxy /api to the backend container.

# docker-compose.yml # BEFORE (breaks on any machine other than the build host): - VITE_API_URL=http://localhost:5000/api # AFTER — relative path, proxied by nginx: - VITE_API_URL=/api

In the frontend Dockerfile, after the nginx stage, add a conf.d/default.conf that proxies /api to the backend:

# In nginx config (frontend/nginx.conf or similar): location /api/ { proxy_pass http://backend:5000/api/; proxy_http_version 1.1; proxy_set_header Host $host; proxy_set_header X-Real-IP $remote_addr; }

This also eliminates the CORS issue entirely for same-origin deployments, since the browser only ever talks to the frontend nginx server.

End of document. Total estimated fix time: ~4.5 hours for all 14 items (~1.5 hrs for Critical items alone).